TPB Work Program Progress Report

1
June 2003

_________________________________________________________________________


PROGRAM HIGHLIGHTS

I.          PLANS, PROGRAMS & COORDINATION
A. Unified Planning Work Program
The final progress report for the FY 2003 Unified Planning Work Program (UPWP) was prepared. 

B.
Transportation Improvement Program
At the June 6 meeting, the TPB Technical Committee received a set of the preliminary project tables for the FY 2004-2009  TIP.  At the June 27 meeting, the Committee received a draft FY 2004-2009 TIP document for detailed review. This draft will be presented at the TPB meeting on July 16. The final draft FY 2004-2009 TIP is scheduled to be released for public comment on September 5, 2003.

On June 6 and June 27, the TPB Program Committee approved two amendments to the FY 2003-2008 TIP as requested by VDOT.

A draft version of the second annual listing of projects, consistent with the categories in the TIP for which federal funds have been obligated in the preceding year, was prepared.     

C.
Constrained Long-Range Transportation Plan (CLRP)

At the June 27 meeting, the TPB Technical Committee received and was briefed on draft maps and lists that depict the major studies, major highway improvements, and major HOV and transit improvements to be included the 2003 CLRP.  This information will be presented at the TPB meeting on July 16, and is scheduled to be released for public comment on September 5, 2003.

D.
Regional Management and Operations (M&O) and Emergency Preparedness Activities 

Emergency Preparedness Activities
The Regional Emergency Support Function (RESF) 1 - Emergency Transportation Work Group met jointly with the Management, Operations, and Intelligent Transportation Systems (MOITS) Policy and Technical Task Forces on June 10, 2003. The RESF 1 group also met (alone) on June 25.  Discussions and staff activities included:

· Continued work with COG public safety staff on development and refinement of the Regional Incident Communications and Coordination System (RICCS).

· Work continued on the Phase 2 consultant contract with the Louis Berger Group, Inc. to update the Evacuation and Protective Actions Annex of the Regional Emergency Coordination Plan (RECP). Aspects included:

· Transportation system and related database compilation

· Transportation parametric analysis

· Automobile and High-Occupancy Vehicle (HOV) Analysis

· Transit Analysis

· Pedestrian Analysis

· Systems management and capacity considerations

· Shelters

· Schools and school emergency plans

· Special needs groups - hospitals, nursing homes, prisons, others

· Pet and animal issues

· Population alert and mass-media outreach

· Behavioral analysis and other human factors

· Stakeholder outreach

· Funding requests and outlook

· Scenarios for transportation analysis.

· Coordinated with the District of Columbia and the U.S. Department of Homeland Security, on the two related efforts being undertaken by COG, D.C. Homeland Security, and their contractors.

· Staff continued work in support of the update of the Regional Snow Emergency Plan, including a meeting to brief emergency planners and the National Weather Service in Sterling, Virginia, on June 24.

Here is a recap of the full year’s FY2003 emergency preparedness planning activities.  With these accomplishments, all work activities programmed for FY2003 under this task have been completed (or extended to FY2004) as noted below:

· Plan development: Staff and committees successfully supported development of transportation components of the Regional Emergency Coordination Plan (RECP) published September 2002, and continued work on an updated RECP anticipated to be published in FY2004. Emergency play book plans and scenarios were developed as part of the RECP study.

· Facilitation of communications improvements: Staff successfully supported planning for transportation components of the Regional Incident Communications and Coordination System (RICCS) throughout FY2003, and activities were to continue into FY2004.

· Planning for emergency-related aspects of the Partners In Motion traveler information project: The private sector partners of Partners In Motion chose not to renew the partnership upon its expiration on December 19, 2002. Staff and committees performed extensive planning and research regarding emergency traveler information within the RECP development project, and this work was to continue into FY2004.

· Coordination of transportation preparedness planning with other functional areas: Transportation committees and staff worked extensively in FY2003 with committees and staff in public safety, health, and the U.S. Department of Homeland Security, including formation of a joint technical work group on evacuation, sheltering-in-place, and protective actions planning, and these activities were to extend into FY2004.

· Coordination with Capital Wireless Integrated Network (CapWIN) Development: Staff successfully continued working with the University of Maryland on CapWIN issues throughout FY2003, and these activities were to extend into FY2004.

Management, Operations, and Intelligent Transportation Systems (MOITS) Activities
As noted above, the MOITS Policy and Technical Task Forces met jointly with the Emergency Transportation Work Group on June 10. In addition to those activities noted above, discussions and staff activities included:

· The Task Forces were briefed on Professional Capacity Building Working Group activities. The Working Group itself did not meet in June.

· The Task Forces were briefed on activities of the Traffic Signals Working Group, notably the traffic signals optimization Transportation Emissions Reduction Measure (TERM). The Working Group itself did not meet in June.

· Staff prepared for and participated in a June 24 review meeting for the Fairfax County Transit Intelligent Transportation Systems study.

· Staff attended the conference “Traffic Congestion: Issues and Options” sponsored by the University of California-Los Angeles, and held June 26 and 27 at Gallaudet University in Washington, D.C.

Here is a recap of the full year’s FY2003 management, operations, and Intelligent Transportation Systems activities.  With these accomplishments, all work activities programmed for FY2003 under this task have been completed (or extended to FY2004) as noted below:

Support MOITS Task Forces: This task was successfully completed. Staff prepared agendas, minutes, and helped conduct monthly meetings of the Task Forces.

Traffic signals: This task was successfully completed. Notably, staff and the committees worked from the July 2002 Transportation Planning Board approval of the traffic signal optimization transportation emissions reduction measure 

(TERM), working with member agencies on programs to implement the TERM. These activities were to continue in FY2004.

Development of training opportunities: This task was successfully completed. Several training courses were offered through the regional ITS capacity building program throughout the year, and staff supported the four partner universities and the transportation technology transfer centers of Maryland and Virginia in developing and publicizing these courses. These activities were to continue in FY2004.

Performance measures: This activity was deferred in favor of pressing emergency preparedness activities in FY2003.

Safety and incident management: Activities are noted above in the discussion of emergency preparedness.

Regional ITS Inventory: This activity was deferred in favor of pressing emergency preparedness activities in FY2003.

Traveler information, Partners In Motion,“511”: This task was successfully completed. Though the original Partners In Motion partnership expired as expected in December 2002, staff continued to work with the District of Columbia Department of Transportation and other regional partners on how “511" traveler information telephone systems might be developed and funded in the region.  These activities were extended into FY2004.

ITS Architecture: The regional ITS architecture had been completed in FY2002. Staff handled occasional questions and discussions of the architecture.

Coordination with M&O/ITS Activities of Member Agencies: This task was successfully completed. Staff coordinated with MOITS activities around the region including the Fairfax County Transit ITS Plan, the Maryland Suburban Regional Operations Coordination Committee, and Washington Metropolitan Area Transit Authority activities.

Monitoring of National Trends: This task was successfully completed. Staff kept abreast of national issues regarding MOITS throughout FY2003.


E.
Financial Plan



At the June 6 meeting, consultant staff briefed the Technical Committee on draft summary tables of projected revenues and expenditures.  Transit operating and capital funding short falls have been identified. However, the projected transit expenditures by the local jurisdictions in Northern Virginia have to be finalized.  Consultant staff briefed the TPB on June 18 on projected revenues, expenditures and funding shortfalls.  Information from the Northern Virginia jurisdictions was incomplete.   At the June 27 Technical Committee meeting, consultant staff reviewed the draft summary revenue, expenditure and shortfall tables.  The final results of the analysis will be presented to the TPB on July 16.   


F.
Private Enterprise Participation
The documentation on private provider involvement was prepared for the draft FY 2004-2009 TIP.

G.
Bicycle and Pedestrian Program


Staff Activities:
· Consulted with area bicycle planners to decide the nature of the changes for the ADC Regional Bike Map.  Transcribed changes and comments onto a mylar for the inside the beltway side of the map.   
· Gathered comments on the ADC regional bike map.
· Gathered information on proposed professional development seminars; “Real Intersection Design” and “Walkable Communities Workshops”.   Researched air quality methodology for proposed bike/ped TERMs.   
· Fielded questions from the public regarding regional bicycle planning and information.
H.
Access to Jobs Planning
COG/HSPPS staff performed the following tasks in June 2003/Final FY2003:
During FY2003, COG staff provided technical support and consultation to WMATA staff and its Job Access and Reverse Commute grant partners.  Staff amended the Area-Wide Job Access and Reverse Commute Transportation Plan in December 2002 to reflect a new local JARC circulator program servicing the District of Columbia and Arlington County.  COG staff, in conjunction with WMATA staff, developed a work plan for a Job Access and Reverse Commute Program Analysis that will assess the effectiveness of the Washington region’s job access program through performance measures, and to identify potential improvements and methods to increase the utility of the program.
I. Public Participation

The TPB Citizens Advisory Committee conducted monthly meetings throughout the year. The CAC’s monthly report to the TPB served to highlight important issues and questions discussed during the monthly meeting. 
Two issues of concern to the CAC in 2003 received favorable attention: 1) At the request of the CAC, the Regional Mobility and Accessibility Study was expanded to include a land use scenario—called the “Region Undivided” scenario—that would look at the impacts of shifting growth to the eastern side of the region; 2) The CAC spoke out in support of a Sierra Club proposal to provide free bus maps for the Metrobus system.  WMATA later announced that the maps would be provided free of charge. 
In addition, the CAC conducted public outreach meetings throughout the year on the following topics: 
· Corridor Cities Transitway, July 24 at the Montgomery County Building in Germantown, Maryland. 
· DC Strategic Transportation Plan: What Does it Mean for You and the Region? October 22 at the Sumner School in downtown D.C.  Meeting co-hosted by the D.C. Federation of Citizens Associations.
· Regional Forum on Pedestrian Safety, November 12, at the Knights of Columbus Hall on Richmond Highway in Fairfax County, Virginia. Meeting co-hosted with the Safe Crossings Coalition.
· Show Me the Money: Financing D.C.’s Transportation Needs, May 7, at the Martin Luther King Memorial Library in downtown D.C.  Meeting co-hosted with the League of Women Voters. 
· The Purple Line: What Would It Mean for Prince George’s County and the Region?  May 20, at the Treetops Atrium in Landover, Maryland. 
For every public meeting, 400 to 1,200 flyers were mailed to interested citizens and civic groups. The media were also contacted and in some cases reported on the meetings. This publicity was seen as a way to inform citizens of the existence of the TPB and the regional planning process, even if they did not attend the meetings. 
The monthly TPB News newsletter was distributed by mail and featured on the COG website. 
The COG website was overhauled to provide a more user-friendly format. 
The public comment period at the beginning of every monthly Board meeting continued to give TPB members a chance to hear from a wide cross-section of citizens. 
Thousands of written comments were received throughout the year, which were provided to the TPB for discussion and consideration.  
Access for All Advisory Committee


In the month of June, staff prepared for the TPB Access for All (AFA) Advisory Committee item on the June 18 TPB Board agenda as well as a meeting of the AFA committee on June 26.

The subcommittee report “Improving Transit Information for Limited English Proficiency (LEP) Customers”  and the revised membership list were endorsed by resolution at the TPB meeting on June 18. 

A presentation was made to the Commuter Connections Subcommittee on June 17 regarding the recommendations and findings from the subcommittee’s work on improving transit information for limited English speakers.

Preparations were made for the AFA committee meeting held on June 26. Research on the role that attitudes and awareness regarding people with disabilities and the impacts on transportation decision-making was reviewed. Staff created a two page overview of the regional transportation planning process with a list of commonly used acronyms and presented this overview meeting on June 26.  Speakers from COG staff and WMATA were confirmed. 

J.
Annual Report
The text for the 2003 Region magazine (2002 annual report) was finalized and sent for layout and design. The document focuses on emergency preparedness and air quality issues. 
K.  DTP Management

In addition to the provision of staff support to meetings of the TPB, the Program Committee, and the Technical Committee, the following activities were undertaken:

· DTP staff worked with the state transportation agencies, WMATA, and the Federal Highway Administration to conduct a very successful one-day conference on June 4 on value pricing for transportation in the Washington region.  Additional details related to this work are listed below.

· Senior DTP staff participated in a start-up meeting on the Inter-County Connector study hosted by the Governor of Maryland.

· The DTP Director briefed the Transportation and Environment Committee of the Greater Washington Board of Trade on transportation and air quality issues.

· The DTP Director participated in the summer meeting of the Executive Committee of the Transportation Research Board.

· The DTP Director participated in a lunch panel at a national conference on congestion held at Gallaudet University.

Value Pricing for Transportation Conference

The final preparations for June 4 Value Pricing for Transportation conference were made. A press release was finalized.  Speaker notes for TPB officers and staff were drafted.

Registration information was tracked and finalized. Nametags for the conference were created. Final hotel arrangements were made with the Grand Hyatt hotel including the menu, layout and payment for the event cost estimate. Staff support and tasks were organized. 

After the conference, several follow-up activities were completed, including thank you letters to conference speakers and conference PowerPoint presentations were made available on the COG website. A summary of the conference themes and issues discussed was drafted and mailed-out for the TPB meeting on June 18. A PowerPoint presentation was created based on the conference summary to be given at the June Board meeting.

Staff researched how enforcement of carpools and toll payment is handled in currently operating High Occupancy-Toll facilities in Orange County, San Diego and Houston. 

A presentation on the Value Pricing Conference was made at the June 20 Transportation Management Association Advisory Group meeting.

II. FORECASTING APPLICATIONS
A. Air Quality Conformity

At the June TPB Technical Committee meeting staff presented the updated draft scope of work for the air quality conformity assessment of the 2003 CLRP and FY2004-09 TIP, which the TPB had released in May for a 30 day comment period. The TPB subsequently adopted the draft work scope at its June 18th meeting. In proceeding with the work, staff completed the draft air quality conformity input table. Staff began updating the database that is used to develop the highway and transit networks for each analysis year.  Staff began collecting fare data in order to reflect updated transit fares in the conformity analysis.  Staff also worked to prepare Mobile6 emissions factors for the conformity analysis years.

In accordance with TPB consultation procedures, staff also forwarded to the consultation agencies and public advisory committees the meeting agenda and a summary memo regarding the June TPB meeting and air quality conformity consultation elements.

With the completion of the above work elements, staff has now completed all work activities programmed for this project in FY2003.

B. Mobile Emissions Analysis

COG/DTP staff continued technical work activities and coordination with DEP staff and MWAQC committees. In June staff participated in meetings of MWAQC’s Executive Committee and its Technical Advisory Committee.  Air quality planning activities related primarily to preparation of associated documentation to be included in the SIP, and TERM / TCM analysis, as described below.

Staff worked with the Commuter Connections staff in preparing a RFP for evaluating the effectiveness of the implemented Transportation Emissions Reduction Measures (TERMs).  Staff is developing the methodologies to analyze new TERMs proposed by the Bicycle and Pedestrian Subcommittee.  Staff prepared the documentation of the Transportation Control Measures (TCMs) for inclusion in the severe area State Implementation Plan (SIP) and it was presented to the Travel Management Subcommittee on June 24, 2003.   

The Travel Management Subcommittee met on June 24, 2003.  The subcommittee reviewed the documentation of the TCMs, and suggested a number of changes.  The subcommittee discussed the conformity schedule and the TERMs analysis schedule.  The next meeting of the subcommittee is scheduled for July 22, 2003.   
COG/DEP staff made technical corrections to inventories in the SIP, and assembled further documentation for the MOBILE6 modeling.  Staff reviewed the Sierra Club brief filed in June and met with the COG lawyer to determine the impact on the TIP and conformity.  Staff discussed TCM commitment letters with VDOT and reviewed requirements for the letters.

COG/DEP staff attended the TPB Technical Committee meeting and the TPB meeting and made presentations to both groups in June.  Staff briefed TPB Technical Committee and TPB meetings about the Sierra Club lawsuit and its possible implications, the SIP public hearing schedule, and responded to other questions about the SIP.

C.
Regional Studies
Consensus on four of the five alternative land use scenarios proposed for testing in the Regional Mobility and Accessibility Study was achieved at the June 13th Joint Technical Working Group (JTWG) meeting. Staff continued to work with a subgroup of the Planning Directors’ Technical Advisory Committee to resolve the few remaining minor issues with the fifth land use scenario. 
 
A regional HOV/HOT lanes scenario that has also been proposed for testing in the Regional Mobility and Accessibility Study was presented by staff at the TPB’s June 4th Value Pricing Conference. This HOV/HOT lanes scenario has been sketched out conceptually, but detailed specifications, such as entry and exit points and number of lanes by HOV/HOT segment remain to be worked out.
D.  
Coordination of Cooperative Forecasting & Transportation Planning
Staff finished a series of quality control checks on the updated TAZ-level Round 6.3 Cooperative Forecasting land activity data files and completed development of the Round 6.3 Cooperative Forecasting database. This TAZ-level land activity database will be used in the modeling of projects in the 2003 CLRP and 2004 TIP and the associated air quality conformity determination for this plan and program. 
 
Staff also responded to questions on the updated Round 6.3 Cooperative Forecasting land activity database and began to prepare some analytical summaries of the Round 6.3 Forecasts by jurisdiction and regional activity center clusters.

III. DEVELOPMENT OF NETWORKS AND MODELS 
A. Network Development


The development of highway and transit networks in the new Version 2.1/TP+ format to support the FY2004-2009 TIP and the 2003 CLRP are under development and are being checked for accuracy at the close of FY2003.  The late start was made necessary by the interruption in normal work flow to support the development of SIP networks and by late submissions of projects for the new TIP and CLRP from the STAs.  When completed, the new set of networks will depict the years 2005, 2015, 2025, and 2030.  All work activities in FY2003 were documented in a technical report which will be presented to the TPB Travel Forecasting Subcommittee on July 18th.

B. GIS Technical Support

During the month of June, staff continued work on the following activities:

· Tuning of ArcGIS and Oracle 9i databases. 
 
· Testing of  the ArcGIS 8.3 update.
· Migration of Arc Info master any-year network applications to ArcGIS;
 
· Development of content to an internal GIS Support Center website;
 
· Installation of ArcGIS software on COG/TPB GIS users machines; and
 
· Renewal of ArcGIS and Oracle software maintenance agreements.
 

Staff received and reviewed updated street centerline files for Northern Virginia jurisdictions.
 
Staff resolved the attribute consistency problems in GIS-Change File/Master Network 
database.
 
The quarterly meeting of COG’s GIS Committee was held on June 26th.  DDOT’s Street Database Model and GIS Analysis of 1990 to 2000 Census Change in the metropolitan Washington region were discussed at this quarterly meeting.
C. Models Development


The TPB approved an amendment to the FY2003 models development work program (TPB R6-2003) on November 20, 2002 to include a peer review of the TPB travel demand modeling process by the Transportation Research Board of the National Academies (TRB). 

During June, staff prepared a draft report describing all activities in the models development program during FY-2003.  This report will be reviewed with the TPB Travel Forecasting Subcommittee at the next meeting on July 18th.  The report includes a discussion of activities associated with the TRB peer review of the models development program, describes an investigation of less-intrusive travel survey designs, presents a review of regional airport access models used in other major metropolitan areas, and describes efforts to get a training program in the use of the new Version 2.1/TP+ model underway.  All activities in the models development work program for FY2003 were completed.


D.
Software Support  

Staff continued work on the revision of Version 2 travel demand model flowcharts, making adjustments in the creation of appropriate flowcharts to reflect the current operation and updates of the Version 2.1, Release C, Travel Demand Model.   

Staff, in coordination with the COG Computer Services Unit, continued the investigation of DVD, external hard drive and other technology as appropriate as a microcomputer hard drive back-up system to replace the tape back-up system currently in use.  The use of external portable hard drives offering multi-gigabyte data storage will be tested as a replacement for the tape system.
Staff has completed all work tasks programmed for FY 2003.
IV. TRAVEL MONITORING
A. Cordon Counts
The draft technical report on the 2002 Metro Core Cordon Count was presented to the TPB Technical Committee at its meeting on May 2nd.  Several comments were received and were responded to by Staff at the following committee meeting on June 6th.
The Spring 2003 Roadside Truck Survey was largely completed, but due to bad weather and other logistical difficulties, some sites in Virginia remained to be surveyed at the close of FY2003.  These will be completed in July.  With this exception, all programmed activities for FY2003 were completed.  Survey tabulation is scheduled to be conducted in FY2004, as programmed.

B. Congestion Monitoring and Analysis
Staff completed analysis of all the routes in the arterial highway travel time data collection work program.  A draft report has been prepared and is undergoing internal review.  Comparisons of the 2003 findings with the 2000 findings have been completed.  The consultant delivered the final report on the Traffic Quality of the Metropolitan Washington Area Freeway System (peak periods).  The Travel Monitoring Subcommittee did not meet during the month of June.  The next meeting of the subcommittee will be scheduled when necessary. 

With the completion of the above work elements, staff has now completed all work activities programmed for this project in FY2003.

C. Travel Surveys and Analysis   
1. Household Travel Survey
Spring 2003 data collection was completed and a draft technical report was prepared. Completed household travel survey data was obtained for 2,544 households in the Spring 2003 wave of the longitudinal household travel survey. Documentation of the Household Travel Survey data files was also updated.
2.        2000 Journey to Work Analysis
Staff responded to requests for Census 2000 Journey to Work data and provided copies of the report analyzing major changes in commuting travel between 1990 and 2000 to various local jurisdiction planners, news reporters and other interested parties.

Staff made a presentation on the use of 2000 Journey to Work Census in regional transportation planning activities to GMU graduates students enrolled in a course on Metropolitan Transportation Planning.   

3.
Regional Travel Trends Report 

Staff completed assembly of Census data, WMATA ridership statistics and survey data for Regional Travel Trends report.

D.
Regional Transportation Data Clearinghouse

There was no activity during this reporting period.

V. TECHNICAL ASSISTANCE
A. District of Columbia
Program Development

There was no activity during this reporting period.

Miscellaneous Services and Data Requests
There was no activity during this reporting period.


Machine Traffic Counts


There was no activity during this reporting period.



District of Columbia City Line Cordon Count
A data collection for the  FY2003 DC City Line Cordon Count was completed in May 2003.  
Data will be processed and documented in a report in FY2004.  All activities in FY2004 were completed.

B. Maryland

Program Development
Staff continued coordination with MDOT and MD SHA staff regarding completion of ongoing FY2003 work program activities and initiation / continuation of work in 

FY2004. With the execution of the work elements described for each project following, staff has now completed all work activities programmed under Maryland Technical Assistance for FY2003.

Miscellaneous Services
Staff continued work to provide the Maryland Transit Administration (MTA) with source code for (1) the executable files for the COG/TPB Version 2.1/TP+, Release C Model, (2) the COG/TPB Mode Choice Model program in executable form and (3) GIS files for 

five transit alternatives for 2025 for its work on the Georgetown Branch Rail/Trail Project.  Items (1) and (2) were delivered to the MTA=s consultant in February, 2003.  Work on Item (3) will be completed when the fifth and final transit alternative data is received from a consultant working on the project.  

Following a request from Montgomery County, staff provided an electronic file containing project tables of CLRP inputs.

MD/SHA Technical Support

Staff reviewed documentation reports, e.g., draft environmental impact study, alternatives retained for detailed study, for various project planning studies in Maryland.

Subregional Studies

Capital Beltway Corridor Transportation Study

Staff and MD SHA continued to discuss modeling details of an additional alternative.

I-270 & US 15 Multi-Modal Corridor Study

No activity on the I-270 project; project funds have been reallocated to Intercounty Connector Study (ICC) work activities, reported below as part of the East/West Link Improvement Study below.

East/West Link Improvement Study

Staff continued with several parallel work activities on this project, which has been expanded to address project planning for the Intercounty Connector (ICC). Staff continued work to validate the travel demand model at corridor level, reviewing and updating as needed: network coding, traffic counts and other inputs. Staff identified project inputs from the FY2004-2009 TIP/CLRP air quality conformity submissions that are in the study area.  These inputs include such projects as the Corridor Cities Transitway and associated feeder bus service, HOV lanes and widening of I-270 from Shady Grove to I-70, and removal of the MD 201 extension.  Staff began coding these projects into the ICC future year highway and transit networks.  
Staff hosted two work sessions with SHA’s consultant, in executing the technical work activities. Staff also participated in a one-day Interagency Workshop on the project at the University of Maryland.


C.
Virginia Technical Assistance

Program Development

There were no activities to report in June.  Staff completed all formal requests for project scoping during FY2003.

Miscellaneous Services


Implementation of a highway pricing / High Occupancy Toll (HOT) lane analysis 

methodology was completed at the close of FY2003.  Documentation of the method has been prepared for review by VDOT staff.  Staff attended all scheduled project planning meetings and completed all requests for data in FY2003.

Northern Virginia HOV Facilities Monitoring and Data Collection

At the request of VDOT, staff completed a set of counts (major flow and minor flow directions) at the maximum load point on I-66 in Arlington County.  The resulting data will be transmitted to VDOT in July.  All count and travel time data collected in Fall 2003 have been transmitted to the Transportation Planning Section, Northern Virginia District Office of VDOT.  All products were completed in FY2003.

Springfield Interchange Data Collection

A contract with Skycomp, Inc. was executed, and all flights were completed by the end of June.  A draft report has been transmitted to VDOT for review, with a final report reflecting comments to be transmitted in July.  All activities for this project were completed in FY2003.

D.
WMATA
Program Development
There was no activity to report in June. All requests for project scoping and attendance at meetings at WMATA during FY2003 were accomplished.
Miscellaneous Services

There was no activity to report in June.  All requests for services were processed during FY2003.

Priority Transit Corridors

This project was removed from the work program at WMATA’s request.  Formal action occurred at the TPB meeting on March 19th.  $30,675 was transferred to the Mobile Emissions Analysis work element in the FY2003 UPWP, and the balance of $84,325 was carried forward into FY2004 to support a regional transportation financing plan project in the WMATA technical assistance account. 
VII.
CONTINUOUS AIRPORT SYSTEM PLANNING (CASP) PROGRAM
A.
CASP 19
1) Regional Air Passenger Origin/Destination Forecast Update
Staff completed a technical memorandum documenting the procedures used to develop forecasts of local originating air passenger trips from each Aviation Analysis Zone to each of the three commercial airports in the region. This technical memorandum will be presented to the Aviation Technical Subcommittee for review and comments in July. 
2) Ground Access Forecast Update


There was no staff activity during this reporting period.
B.

2002 Air Passenger Survey
Staff continued to conduct logic and edit checks on the keypunched survey data. These efforts were focused on the following data fields: Arrival Codes, Trip Purpose, Trip Purpose Other, Arrival Mode, Arrival Mode Other, Trip Origin and Trip Origin Other.

The Aviation Technical Subcommittee did not meet in June 2003. 
VI. OTHER TRANSPORTATION PROJECTS

 Advanced Technology Vehicle Project

The program oversight committee met on June 26, 2003.  The oversight committee reviewed the status of the project.  A number of programs are close to finalization but the final agreements have not been worked out. The oversight committee agreed to fund repairs of the Annapolis refueling station. Marketing activities are underway with University of Maryland, Schwan’s, Prince George’s County, and UPS.  The program has achieved the emissions reduction goal. 
 
 
 
 
 

 
 
