TPB Value Pricing Task Force 

Goals, Scope and Timeframe

Draft September 4, 2003

Goals

· Explore the role of pricing and market-based solutions in a regional context;

· Evaluate the regional implications of proposed value pricing projects, including scenarios in the Regional Mobility and Accessibility Study; and

· Assist in education and outreach to create greater awareness of the potential benefits of pricing, drawing upon experience in other locations nationally and internationally.  

Scope 

The scope needs to be defined by the task force. A list of possible pricing strategies are to be considered by the task force is provided for a discussion at the September 10, 2003 meeting.

High Occupancy Toll (HOT) Lanes

· Review and evaluate on-going High Occupancy Toll (HOT) Lanes studies.

· Identify opportunities and principles for implementing HOT lane projects.

Parking

· Assess recent parking pricing approaches and proposals.

· Raise awareness on current parking cash-out practices and programs in the region.

Transit

· Review market-based policies that influence travel decisions on the transit system such as peak hour pricing and parking fee structure.

Other?

Timeframe: September 2003 to June 2004

Proposed Meeting Schedule

· The task force will meet every other month after the initial September meeting and will hold meetings in November 2003, January 2004, March 2004 and May 2004. The task force will conclude with a summary meeting in June 2004.

Interim Report

· An interim report on the status of the task force’s work will be made to the TPB in January.

