2010

- Late November/early December – States/DC submitted final Phase I WIPs

- December 29 – EPA Issued final Bay TMDLs in Federal Register (92 separate TMDLs, each with nitrogen, phosphorus and sediment allocations at the segment-shed level

2011

- July 15 - EPA reissued nitrogen, phosphorus and sediment allocations for the 19 state-river basins, derived from an updated version, Phase 5.3.2, of its watershed model

- November 1 – States/District submitted preliminary 2012-2013 milestone commitments

- December 15– States/District submitted draft Phase II WIPs to EPA

2012

- Early January   	States/District submitted final 2012-2013 milestones to EPA

- February 15 	EPA to submit formal comments on draft Phase II WIPs

- March 30 		States/District to submit final Phase II WIPs to EPA

- Later in 2012 	EPA to issue technical amendments to 2010 TMDL (if needed)

Maryland

- Nov. 18, 2011 – Locals submitted draft county WIPs, 2-year milestones

- Jan. 23  – March 9 – public review and comment on revised Phase II WIP

- March 30 – June 30 – continued refinement of draft county WIPs

- July 6 – submission of final Phase II WIPs, potentially to include “locally approved” MAST scenarios

Virginia

- Feb. 1 – Locals submit land use, modelling data, and potentially VAST –based BMP implementation scenarios to state

- April 1- May 31 – Virginia accepting public comment on its Phase II WIP

2012– 2016

- Assessment of progress via Milestone submissions (internal or independent evaluation)

- EPA and Bay Program partners work on updating watershed model; proposed Version 6 ready before 2017 mid-course correction

2017

- States to submit Phase III WIPs to EPA:  draft by June 1, final by November 1

- EPA to assess implementation progress

  - 60% of WIP implementation to be achieved and practices in place to achieve 2025 goal

- EPA to determine whether appropriate to use additional watershed updates for WIPs and whether to revise TMDL allocations

2025

- 100% of WIP implementation to be achieved Bay-wide

COG staff contact:  Karl Berger  kberger@mwcog.org / (202) 962-3350