## Slide 1: Metro’s Platform Improvement Project Summer 2019
COG Commuter Connections
March 19, 2019
ITEM #5

## Slide 2: State of Platforms
Braddock Road Station
King St Station
Van Dorn Station

## Slide 3: State of Platforms
45 outdoor stations— concrete platforms have been exposed to weather and de-icing agents for decades

## Slide 4: State of Platforms
Platforms built 35–40 years ago are now deteriorating
  10 stations already have rebuilt platforms
  15 stations have platforms in good condition
  20 stations have platforms requiring immediate attention; temporary measures installed where needed to stabilize and ensure safety until reconstruction occurs
Concrete repair is a necessary safety project

## Slide 5: Construction Approach at a Glance

## Slide 6: Capital Investment: Platform Improvement Project
During Summer 2019, there will be no Blue or Yellow Line rail service south of National Airport from Saturday, May 25 to Monday, September 2, 2019

## Slide 7: Capital Investment: Platform Improvement Project
Anticipated Construction Schedule:
  Braddock Rd
  King St-Old Town
  Eisenhower Ave
  Van Dorn St
  Huntington
  Franconia-Springfield
Construction activities will continue at these stations, after rail service resumes on September 3, 2019.
Customers should add an additional 30 minutes onto their normal commute.

## Slide 8: 2019 Construction
The invasive work will be completed during Summer 2019, to minimize customer impact
Residual construction will continue past Labor Day at some stations.
When stations reopen, access to all six stations will be maintained while construction occurs, but all station improvements may not be completed until December 2019

## Slide 9: Future Platform Construction

## Slide 10: Regional Network Coordination
Planning Underway for Summer 2019
  Metro announced work in May 2018, over one year in advance of summer 2019 station renovation program
  Northern Virginia Stakeholder Group led by Metro and supported by the Northern Virginia Transportation Commission (NVTC)
  More than 140 members: local government, state government, Congressional offices, federal government, transit providers, police and emergency management, MWAA
  Using SafeTrack coordination effort as model

## Slide 11: Service Alternatives—Free Shuttles
Route | Days | Span
Franconia-Pentagon Express | M-F Sat Sun | 4:45 a.m.* – Midnight 6:45 a.m.* – 1:30 a.m. 7:45 a.m.* – 1:30 a.m.
Blue Line Shuttle *Stops at National Airport | M-F Sat Sun | 4:30 a.m.* – Midnight 6:30 a.m.* – 1:30 a.m. 7:30 a.m.* – 1:30 a.m.
Huntington-Pentagon Express | M-F Sat Sun | 4:45 a.m.* – Midnight 6:45 a.m.* – 1:30 a.m. 7:45 a.m.* – 1:30 a.m.
Yellow Line Shuttle | M-F Sat Sun | 5:00 a.m.* – Midnight 7:00 a.m.* – 1:30 a.m. 8:00 a.m.* – 11:30 p.m.
*All shuttle buses will meet the first and last trains at their
respective terminal stations
Five minute headways in rush hours & 10 minute headways midday
Blue Line Shuttle: 10–12 minute headways midday

## Slide 12: Service Alternatives—Bus Options
Route | Days | Span
8Z | M-F | 5:35 a.m. – 8:50 p.m. Midday service added
10A | M-Th Fri Sat Sun | 4:25 a.m. – 1:46 a.m. 4:25 a.m. – 2:46 a.m. Increased peak period service 5:25 a.m. – 2:10 a.m. 5:25 a.m. –2:10 a.m.
10E | M-F | 5:57 a.m. – 8:54 a.m. 4:15 p.m. – 7:39 p.m.
11Y | M-F | 6:31 a.m. – 7:24 p.m. Midday service added Increased peak period service
21A | M-F | 5:35 a.m. – 7:47 p.m. Midday service added
Metroway | M-Th Fri Sat Sun | 5:30 a.m. – 10:24 p.m. 5:30 a.m. – 12:24 a.m. 6:30 a.m. – 12:26 a.m. 7:30 a.m. – 10:25 p.m.

## Slide 13: Local Operator Service Enhancements
Local operator service enhancements under consideration:
  Fairfax Connector: supplement existing routes
  Alexandria DASH: operation of one of the free local shuttles, expanding ferry and trolley service in Old Town Alexandria
  OmniRide: shuttles to VRE stations, support to expand capacity at park and ride stations
  Arlington ART: added capacity on existing routes

## Slide 14: Alternative Travel Options and Demand Management
WMATA is working with state and regional representatives on:
  Promotion of park and ride locations
  Promotion of existing transit service
  Telework policies
  Signal prioritization and dedicated lanes
  Outreach to slugging community and vanpools/carpools
  Coordination with transportation demand management (TDM) professionals

## Slide 15: wmata.com/platforms
Project overview
Construction approach
Trip alternatives planner
Service impacts
Links to jurisdictional/partner sites
Maps
Notes: wmata.com/platforms
Project overview – “the why”
Trip alternatives planner
Service impacts
Links to jurisdictional/ partner sites