## Slide 1
WASHINGTON-BALTIMORE REGIONAL AIR PASSENGER SURVEY RESPONSE RATE & QUALITY STUDY
UPDATE
Timothy Canan, AICP Planning Data and Research Program Director Arianna Koudounas, AICP Transportation Planner Aviation Technical Subcommittee September 24, 2020
Agenda Item #3

## Slide 2
OVERVIEW
Agenda Item 3: Air Passenger Survey Response Rate & Quality Study
September 24, 2020
Who: TPB staff and hired consultants, with TAC input.
What: Will conduct an independent analysis of the Washington-Baltimore Regional Air Passenger Survey (APS) program.
Purpose: This study will identify ways to stabilize and improve the response rates and quality of responses of future surveys.

## Slide 3
OVERVIEW (CONTINUED)
Agenda Item 3: Air Passenger Survey Response Rate & Quality Study
September 24, 2020
Details: The solutions sought will not undermine the quality of the survey results or disrupt the time-series nature of comparable survey data. In addition to managing the study, COG-TPB staff will provide data processing and analysis assistance to the selected consultant.
Implementation: Following completion of the Washington-Baltimore Air Passenger Survey Response Rate & Quality Study, the proposed survey enhancements will be deployed in the 2021 APS, or the next APS should the 2021 APS be delayed.

## Slide 4
SCOPE OF WORK
Agenda Item 3: Air Passenger Survey Response Rate & Quality Study
September 24, 2020
Establish TAC responsibilities and meeting schedule; develop study work plan.
Evaluate the effectiveness of the current APS program.
Conduct field work to improve survey distribution methodology and response results.
Complete the draft report.
Complete the final report.

## Slide 5
TASK 1
Goal: Establish TAC responsibilities and meeting schedule; develop study work plan.
Deliverables:
Develop TAC written purpose / objectives.
Set TAC meeting schedule.
Study work plan with milestones and TAC review responsibilities, TAC meetings, and TAC meeting notes.
Agenda Item 3: Regional Air Passenger Survey Response Rate Study
September 24, 2020

## Slide 6
TASK 2
Goal: Evaluate the effectiveness of the current APS program.
Deliverables:
Draft summary technical memorandum and Appendix of source material.
Final summary technical memorandum and Appendix of source material.
Agenda Item 3: Regional Air Passenger Survey Response Rate Study
September 24, 2020

## Slide 7
TASK 3
Goal: Conduct field work to improve survey distribution methodology and response results.
Deliverables:
Draft summary technical memorandum and Appendix of source material.
Final summary technical memorandum and Appendix of source material.
Agenda Item 3: Regional Air Passenger Survey Response Rate Study
September 24, 2020

## Slide 8
TASK 4
Goal: Complete the draft report.
Deliverables:
Consultant-written Draft Comprehensive Report.
TPB staff and TAC-reviewed Draft Comprehensive Report.
Agenda Item 3: Regional Air Passenger Survey Response Rate Study
September 24, 2020

## Slide 9
TASK 5
Goal: Complete the final report.
Deliverables:
Consultant-written Draft Final Comprehensive Report
TPB staff and TAC-reviewed Final Comprehensive Report
Agenda Item 3: Regional Air Passenger Survey Response Rate Study
September 24, 2020

## Slide 10
Timothy Canan Planning Data and Research Program Director Department of Transportation Planning 202.962.3280 tcanan@mwcog.org Arianna Koudounas Transportation Planner Department of Transportation Planning 202.962.3312 akoudounas@mwcog.org | mwcog.org/tpb
Metropolitan Washington Council of Governments 777 North Capitol Street NE, Suite 300 Washington, DC 20002 | 
Agenda Item 3: Regional Air Passenger Survey Response Rate Study
September 24, 2020
Notes: NEXT SLIDE