## Slide 1: National Capital Region Alerting System
Request for information (RFI) conducted 2012
  26 Vendors submitted project plans
  6 Vendors provided onsite demonstrations
  Committee report to RESF5
    Recommendation to move forward with RFP
RFP process started in February 2013 (18 NCR Jurisdictions)
Selection & Technical Advisory committee formed
Twelve (12) responses
Four (4) recommended to move forward for demonstrations
Top two (2) recommended to move forward for negotiations
  Cooper enterprises
  Everbridge

## Slide 2: National Capital Region Alerting System
Negotiations (Fairfax County is the contract holder)
  Negotiations conducted by SAC members & FFX contracts division
  Everbridge selected
Current vendor (Cooper) contract extended to July 3, 2014
Contract signed on Feb 14th, 2014
Implementation process – Sulayman Brown; Project Manager
  POCs for each jurisdiction
  Implementation started late March- expected to be completed by end of May 2014.
Implementation status –
    Fairfax County – March 24th, 2014
    By COB on May 21st, 2014; All jurisdictions will be implemented.

## Slide 3: National Capital Region Alerting System
  Features: Hosted system, Conference calling, Polling notification, Mobile
  applications, Geographic targeting & Shape file capability
National Capital Region jurisdictions:
Virginia: Fairfax County, Prince William County, Loudoun County,
Arlington County, City Of Fairfax, City of Alexandria, City of Falls Church,
City of Manassas & City of Manassas Park
Maryland: Montgomery County, Prince George’s County, City of Greenbelt,
City of Bowie, City of Rockville, City of Takoma Park, City of College Park &
City of Gaithersburg
District of Columbia: District of Columbia Government
Questions?