Key features of FY 2014 RWQM Work Program

Overall Water Quality Goal & Key Drivers

Goal – Continue to protect water quality & public health in a sustainable & affordable manner for the region.

Drivers:

- Permits and other regulatory requirements

- Chesapeake Bay restoration requirements

- Local water quality and restoration goals

- Other environmental objectives

Challenges & Priorities

COG’s local governments and water utilities will need to address the following challenges:

- Maintain existing/aging infrastructure

- Build/implement new technologies & systems

- Meet existing/new regulatory requirements, schedules & deadlines

- Address extreme weather/climate change impacts

- Respond to emerging issues & meet multiple environmental objectives

- Prepare to sustain efforts in face of continued growth and TMDL limitations

- Address overall fund needs in an affordable & sustainable manner

- Address work force issues

The priority associated with each of these challenges will of course vary, and will depend upon on the unique features & circumstances of each jurisdiction and water utility.

Key Initiatives & Deliverables - STATUS

- Input on the Bay Program’s current initiatives & proposed new Bay Agreement - PENDING

- Continued collaboration with US Conference of Mayors & others to advocate for affordable, feasible, sustainable & holistic solutions to address water quality issues - ONGOING

- A Potomac River water quality trends report/factsheet – 1st Factsheet DONE

- Regional wastewater flow projections & implementation status report -DONE

- A regional water resource infrastructure forum (in collaboration with COG’s members & national organizations) to present challenges &  opportunities  – including regional  infrastructure needs, costs, funding options, & work force issues – BEING PLANNED (Spring 2014) – Will supplement COG’s Regional Infrastructure/Region Forward efforts

- Outreach products (e.g., factsheets, webinars, & other mechanisms)  to communicate the benefits & challenges of these water resource issues for COG’s members – ONGOING

  - Joint meeting w/ CEEPC – July 2013

  - USCM/Affordability – September 2013

  - Water Supply/Quantity  & Growth – November 2013

  - Legislation – January 2014

Proposed Key Topics/Presentations for Upcoming CBPC Meetings

- Conowingo Dam & Bay TMDL/Water Quality Implications – March 2014

- DC Water’s Green Infrastructure Initiative - TBD

- Chesapeake Bay Program Forum – May

- Outreach Efforts (all water infrastructure) – July

- Stormwater Program Updates (regulatory & Prince George’s Co. P3 effort) – July (tentative)

- Local Water Quality (streams & links to Potomac/Bay) – TBD

- Potomac & Bay Water Quality Trends & Challenges (updates) – Fall 2014