Bay TMDL & WIPs Schedule

and General Updates & Events

(3/18/11 CBPC Meeting)

Bay TMDL & WIPs Schedule

2010

- July 1, 2010 – EPA issued Draft TMDL Allocations

- September 1 - States/District issued Phase I WIPs

- September 24 - EPA issued Draft Bay TMDLs

- September 24 – November 8 – Public Comment Period (for TMDLs & WIPs) [COG Comments Submitted to EPA & MD/VA]

- Late November – early December – States/DC Submit Final Phase I WIPs

- December 29 – EPA Issues Final Bay TMDLs in Federal Register

2011

- June 1 – States/DC to submit Draft Phase II WIPs

[Deadline could be modified – Not Done Yet – Not likely to be more than by 3 months in response to delays in latest WSM data; EPA noted ‘constraints’ due to agreement reached with CBF]

  - Loads to be sub-allocated to local (county) level – MD plans to have county liaisons

- November 1 – States/DC submit Final Phase II WIPs

- December - EPA to potentially revised TMDLs - Based on refined Watershed Model (WSM)

- December 31 – Bay States must complete first set of 2-Year Milestones

2017

- Phase III WIPs to be Submitted – Draft by June 1, Final by November 1

- EPA to assess implementation progress

  - 60% of WIP Implementation to be Achieved & Ensure practices in place to achieve 2025 goal

- EPA to determine whether to use WSM updates for WIPs & revised TMDL – and Revise TMDL if necessary

2020

- Maryland expects to achieve 100% WIP Implementation

2025

- 100% of WIP Implementation to be Achieved Bay-wide

Next Steps / Additional Analysis  (items noted from Jan 18, 2011 WRTC Meeting)

- Assist members in development of Phase II WIPs

  - Watershed Model analysis & evaluate data assumptions [Reference WSM presentation]

  - Develop data on regional costs (e.g., for retrofits) [Focus in SW work session & staff work]

  - Gather WWTP LOT costs for region (VA-DEQ request)  [Focus in WW work session & staff work]

- Track legislative, regulatory and legal actions  [Reference state legislative & federal updates]

  - Stormwater permitting for the Bay [Focus in SW work session & staff work]

  - Virginia’s state stormwater management regulatory updates

  - Farm Bureau Bay TMDL litigation

  - WWTP permitting issues (e.g., request to go beyond ENR) [None noted - so far]

GENERAL UPDATES

- COG’s New Region Forward Coalition – WRTC Representative

At its January 12 meeting, the COG Board voted to establish a new Region Forward Coalition to replace the Metropolitan Development Policy Committee. The WRTC will be asked to designate a representative and an alternate to help implement the goals and next steps of Region Forward.

- COG’s Sustainability Grant from EPA ‘Adaptation & Climate Change’ – Water Sector Representatives

WRTC members who are interested in participating in this effort are being sought for a Water Sector meeting to help identify and prioritize key issues and impacts associated with current and future climate risks and vulnerabilities.  The meeting is expected to occur in later Spring/Early Summer 2011.

Upcoming Events

- March 18 – CBPC Meeting

Agenda Topics:

- Survey of Member Interest in Addressing Specific Topics

- Status of Bay TMDL & Development of Phase 2 WIP

- Agriculture’s Perspective on Bay Restoration - Tom Hebert, Agricultural Nutrients Policy Council

- Report on Local Progress with Watershed Implementation Planning and “Next Generation” Stormwater Permits - Meo Curtis, Montgomery Co. DEP, and Kate Bennett, Fairfax Co. DPW

- Federal Budget Developments re Bay Restoration

- Collaborating with Other COG Policy Committees

- April 6 – COG CAOs – Presentation of Stormwater Fees/Taxes Survey

- May 12 – WRTC Meeting (tentative agenda topics)

  - Status of Development of Phase II WIPs (due June 1st)

  - Review proposed updates for Potomac Water Quality Report & Sector Fact Sheets

  - Updates on Regional Wastewater Flow Forecast (data needs/maybe results)

  - FY 2012 Regional Water Fund Work Program & Budget – Endorsement

  - Information on various FOG initiatives in the COG region  – WW work session

- May 20 – CBPC Meeting

  - FY 2012 Regional Water Fund Work Program & Budget - Approval

- Late Spring/Early Summer – Adaptation & Climate Change Water Sector Meeting

- Fall/Early Winter 2011 - CBP Wastewater Workshop (proposed)

CBP’s Wastewater Work Group hopes to hold a (one-day) wastewater workshop that focuses on operational issues – to help identify cost-effective nutrient reduction options/alternatives such as water reuse, use of water conservation techniques, source separation, using FOG to help with digestion/recycle and to reduce energy costs, etc.  Not focused on research, but on case studies where people have piloted or are trying these things full-scale.  A lessons-learned approach, that looks to find supplemental or alternative ways to achieve/enhance nutrient reduction in a more cost-effective and sustainable manner.  If successful, CBP’s STAC would be an official sponsor.

COG staff contact:  Tanya Spano  tspano@mwcog.org / (202) 962-3776