Slide 1: Visualize 2050 and the 2025-2028 TIP: Technical Inputs Solicitation and Plan Development Kickoff

Lyn Erickson

TPB Plan Development and Coordination Program Director

TPB’s Access for All Advisory Committee

February 27, 2023

Slide 2: Today’s Presentation

- Visualize 2050 (new name!) and 2025-2028 TIP Development

- Technical Inputs Solicitation – February TPB approval

- Plan and TIP Schedule

- Roles and Responsibilities

- Frequently Asked Questions

Slide 3: Visualize 2050 Development Major Tasks

- Constrained Element Tasks

  - Re-examination of Projects/Programs/Policies for current approved plan and TIP. Timing: Now through June 30.

  - Financial Plan Revisions (Plan and TIP). Timing: Now through September 2024.

  - Submission of Projects/Programs/Policies for Regional Air Quality Conformity Analysis. Timing: Now through June 30.

  - Air Quality Conformity (AQC) Analysis. Timing: December 2023 through September 2024.

  - TIP Inputs due. Timing: July 26, 2024

  - Board approval of AQC Analysis, Visualize 2050 and FY 2025-2028 TIP. Timing: December 2024.

Slide 4:  Technical Inputs Solicitation

- Document Revised – Reflects TPB Resolution/Feedback

  - A target completion date of 2024

  - Where all projects, including those currently included in the Plan, must be resubmitted for consideration

  - Projects currently under construction or currently funded with federal, state, regional, local, or private funds are intended to be kept in the plan

  - Consideration of multiple build scenarios

  - Identify TPB’s regional goals and priorities

  - Additional time for agency review and decision-making

  - Performance of current Plan

  - Public input receipted on current approved Plan (Visualize 2045)

  - Opportunities for public input at beginning of current update

Slide 5:  TIS Policy Guide Detailed

  - Purpose Defined: This solicitation document requests technical inputs from the TPB member agencies for Visualize 2050 and the FY 2025-2028 TIP.

  - Process Includes, Among Other Things: Will use a zero-based budgeting” approach – all projects in the currently approved Plan must be re-examined and re-submitted with revisions as appropriate.

    - Identify and acknowledge projects eligible to be exempt in the exempt in the “zero-based budgeting” approach (does not preclude changes to these projects)

    - TPB intends to keep “exempt/funded” projects in the Visualize 2050 Plan.

Slide 6:  TIS Detailed Document

- Documents to Inform Member Agency Decisions

  - TPB Goals and Policy Priorities

  - Findings of TPB Scenario Analyses

  - Performance analysis of current Plan (Visualize 2045)

  - Environmental Justice analysis of current Plan (Visualize 2045)

  - Voices of the Region (public input for current Plan)

  - Public Comments on current Plan (Visualize 2045)

  - TPB Equity Emphasis Areas (Map and GIS tool)

  - TPB High Capacity Transit Stations (Map and GIS tool)

  - Frequently Asked Questions

  - Listing of all projects in the current Plan (Visualize 2045)

    - Projects under construction or funded are exempt

Slide 7:  Executing the TIS

- Kicks off TPB staff work focused on the Constrained Element (Chapter 7&8) including:

  - Assisting TPB member agencies with updating project list (Zero-Based Budget approach)

  - Working with TPB member agencies to revise financial forecasts

  - Scheduling facilitated meetings between TPB members and their agency staff (March)

  - Coordinating public comment review

Slide 8:  Technical Inputs Solicitation

Constrained Element Focus – What’s Required, Who is Doing What?

Member Transportation agencies:

- TIS Instructional Guide emailed to all TPB member agencies with projects

- Review/Update revenue estimated for Plan period (2025 – 2050)

- Review and Update Plan period costs for Operations and Maintenance and ID funds for expansion

- Review projects in current approved Plan and ID projects for re-submission with updates (including project costs)

- Propose new projects to the Plan (including project costs)

TPB Members

- Communicate/discuss priorities with their respective transportation agencies

- Review and coordinate with transportation agencies on potential project submissions

Slide 9 & 10: Zero-Based Budgeting Approach

Using a “zero-based budgeting” approach to update all projects in the currently approved Visualize 2045 Plan

- Re-examine each project for consistency with the regional planning priorities of the TPB (using TPB policy documents, scenario studies)

- TPB staff to forward public input on the projects for the plan update to TPB member agencies

- Re-submit each project with updated scope and financials as needed

- Submit new projects with detailed scope and financials

Note: Per Resolution R19-2021, TPB intends to retain projects from the current Plan that are under construction OR have federal/state/local funds allocated (funded and committed)

Project Development Process

- The plan represents a snapshot in time

- At any given time, projects progress at different speeds/timing

- Project phasing plans for project implementation/construction considered

Based on Resolution R19-2021, projects were organized into two groups

- Green list – “funded/committed” projects (projects that are either under construction OR have received local, state, federal, or private funding)

- Orange list – projects in developmental stage (TPB goals and priorities can be used to influence the scope of these projects)

Note: All project info and data must be re-entered into database regardless of which list they are on

Note: Submitting agencies will each be presenting their submissions to the TPB in the Fall of 2023

Note: While TPB intends to retain projects in the Green list in the updated plan, members are urged to re-examine these projects and re-submit them for inclusion.

Slide 11:  Schedule

- February: TPB approved the TIS and the Call for Projects is under way

- February – March: TPB member agencies with projects will start from scratch:

  - Review and consider Synthesized Policy Framework

  - Review and consider Scenario Findings Summary

  - Examine inputs re: zero-based budgeting approach

  - Meet with board members, TPB staff and agency staff to discuss potential inputs during ZBB approach process

- Summer 2023:

  - Member agency staff to re-enter every single project record (tons of data entry involved)

  - June 30 preliminary inputs due for plan and Air Quality Conformity analysis

Slide 12:  Next Steps

- February – Conversations to begin about which projects to submit using the list of funded/committed projects and the list of developmental projects (current plan list re-organized)

- Staff will begin to forward public comments to project owners. AFA should feel free to go to our TPB Comment page to use the feedback form to comment.

- Spring 2023 – TPB staff will facilitate meetings with board members and their technical agency staff to discuss potential inputs.

- June 30 – Preliminary inputs for Visualize 2050 and Air Quality Conformity analysis due to TPB staff for staff review and internal coordination (data entry must be completed)

Slide 13: Contact

Lyn Erickson, AICP

Plan Development and Coordination Program Director

202-962-3319

lerickson@mwcog.org